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Service launch / delivery plan
Gantt
	UID
	Name

	1
	Agree scope and acceptance

	2
	Design the service

	3
	Build and integrate

	4
	Verify the release

	5
	Launch milestone


Status and groups
	UID
	Name
	Status
	Group

	1
	Agree scope and acceptance
	Task; critical
	

	2
	Design the service
	Task; critical
	

	3
	Build and integrate
	Task; critical
	

	4
	Verify the release
	Task; critical
	

	5
	Launch milestone
	Task; critical
	


Dependencies
	Predecessor UID
	Successor UID
	Type
	Lag

	1
	2
	Finish to start (FS)
	0

	2
	3
	Finish to start (FS)
	0

	3
	4
	Finish to start (FS)
	0

	4
	5
	Finish to start (FS)
	0
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Gantt - 05 Oct 2026 - 17 Oct 2026

uib Name 05 Oct 26 06 Oct 26 07 Oct 26 08 Oct 26 09 Oct 26 10 Oct 26 11 Oct 26 12 Oct 26 13 Oct 26 14 Oct 26 15 Oct 26 16 Oct 26
1 Agree scope and acceptance

2 Design the service

3 Build and integrate

4 Verify the release

5 Launch milestone
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