# Statement of work

NORTHWIND / DOCUMENT AUTOMATION / SOW-018

Deliver an editable reporting workflow with a clear boundary between implementation and acceptance. This example is a scope record, not a legal template.

## Deliverables and acceptance

| Deliverable | Owner | Acceptance evidence | Target |
| --- | --- | --- | --- |
| Data mapping | Analyst | Five agreed sample records | Week 1 |
| Report generator | Engineer | DOCX and PDF from each record | Week 3 |
| Operator handover | Delivery lead | Owner completes an unaided run | Week 4 |

## Scope and change control

Includes one approved data source, one report layout and a repeatable export command. Hosting, new data connectors and production rollout are excluded. Record changes with their effect on cost, dates and acceptance before starting them.

## Next actions

- Customer owner: approve the sample data and layout.

- Delivery lead: record acceptance for each deliverable.

- Both owners: agree any scope change before implementation.